## Slide 1: Software Project Management
Project Initial Documents
Dr. Seemab Latif
Lecture No. 3
2nd March, 2011

## Slide 2: Statement of Work (SOW)
A description of the work required for the project
SOW is a formal document that captures and defines the work activities, deliverables and timeline a vendor will execute against in performance of specified work for a client.
Detailed requirements and pricing are usually included in the Statement Of Work, along with standard regulatory and governance terms and conditions.
Sets the “boundary conditions”
SOW vs. CSOW (Contract SOW)
  Latter: uses legal language as part of a competitive bidding scenario
Can be used in the final contract – be careful, be specific, be clear

## Slide 3: SOW Template

## Slide 4: Project Charter
A high-level project description:
  Business need, product, assumptions
Often precedes SOW
Often 2-4 pages (can be longer)

## Slide 5: Project Charter
Typical outline
  Overview
    Business need
    Objectives
    Method or approach
  General scope of work
  Rough schedule & budget
  Roles & responsibilities
  Assumptions

## Slide 6: Homework Assignment
Write a Project Charter for your project
Combines elements of an SOW
2-3 pages
Due Date: 13th March 2011—no extension in deadline
Submission only through LMS

## Slide 7: Assignment Details
Include:
  Overview (2-4 paragraphs)
    What the system is (summary)
    Who will use it
    What problem is it solving (Objectives)
  Scope of Work (outline format or text)
    Deliverables
        What the system is (details)
    Rough time estimate (2 months or 2 yrs?)
  Out of scope items
  Assumptions

## Slide 8: Charter Examples
Assumptions
      We will reuse the architecture from the previous ordering system
      The system will be built using an ASP model
      Customer will provide necessary business experts as needed during development
      System will run on existing networking and computer resources
      Customer will sign-off on interim deliverables within one week of each delivery
      All import data will be available in XML format
      This will be a web-based application
      Our in-house development team will do the work
      The rendering engine will be licensed from a third party
      We will partner with an overseas development firm to create the security systems

## Slide 9: Charter Examples
Primary Stakeholders (following examples are not of one set)
    Sponsor: VP of Marketing
    Sponsor: Five Star Brokerage Consortium
    Sponsor: Bill Smith, CEO
    Users: Call center operators
    Users: Our partner banks
    Customers: Attorneys from small-to-mid size law firms
    Customers: Males 30-45 earning $75K or more

## Slide 10: Charter Examples
Deliverables
  Retail Web Site
      Full catalog
      Shopping-cart system
      Search engine
      User registration system
  Trading System
      Equities order entry system
      Portfolio management
      Order execution engine
      Integration with X legacy systems
      Security infrastructure

## Slide 11: Charter Examples
Deliverables
  Corporate Application
    Network and hardware
    Web-based HR portal
    Connectivity for VPN
    “Asset Management Viewport” application
    Customized Reporting Engine
      Allowing users to Perseus data mart
      Delivery into HTML and Excel
    User manuals

## Slide 12: Charter Examples
Out of Scope
      News feeds
      Dynamic pricing
      Jazzy color picker
      Auction engine
      EDI support
      Legacy integration
      Help system
Schedule
      We anticipate an overall 12-14 month development timeframe
      The project is expected to start in Q1 2003 and complete in Q3 2004
      The initial release is expect within 10 months with the follow-on delivery within 4-6 months